CMMC 2.0  |  LEVEL 2  |  NIST SP 800-171 REV. 2

Artificial Intelligence Risk Management Plan

CMMC Level 2 / NIST SP 800-171 Rev. 2 — Generative AI Use

| Version | 1.0 |
| --- | --- |
| Effective date | 31 July 2026 |
| Plan owner | Information System Security Manager (ISSM) |
| Review cycle | Annually, or upon material change to AI tooling or CUI scope |
| Classification | Internal Use Only — Not CUI |

This document is a tailorable template. Adapt the boundary, vendor terms, and control implementations to your environment before using it as assessment evidence. It is not legal advice and does not constitute CMMC certification.

# 1. Purpose & Scope

This plan establishes how the organization identifies, assesses, treats, and monitors risk introduced by artificial intelligence — with emphasis on generative AI (GenAI) assistants, copilots, and embedded model features — within and adjacent to the CMMC Level 2 assessment boundary.

Scope covers all commercial and self-hosted AI services, browser extensions, IDE copilots, meeting transcription, and any model-backed feature reachable from endpoints, networks, or cloud tenants that store, process, or transmit Controlled Unclassified Information (CUI) or Federal Contract Information (FCI).

- In scope: GenAI chat assistants, code copilots, transcription/summarization, RAG over internal repositories, AI features bundled into approved SaaS.

- Out of scope: deterministic automation with no model inference, and AI use on fully segregated non-CUI networks with no data path to the enclave.

- Authoritative control set: NIST SP 800-171 Rev. 2 (110 controls) as assessed under CMMC 2.0 Level 2; risk process aligned to NIST SP 800-30 and the NIST AI Risk Management Framework (AI RMF 1.0).

# 2. Governance & Roles

AI risk is owned by named individuals, not by committee consensus. The following assignments satisfy 3.12.x (Security Assessment) accountability expectations.

- Senior Accountable Official — accepts residual AI risk in writing; approves any exception permitting CUI in a model service.

- ISSM — maintains this plan, the AI tool inventory, and the AI risk register; briefs risk posture quarterly.

- AI Review Board (ISSM, IT lead, contracts/export control, legal) — adjudicates new AI tool requests within 10 business days.

- System Owners — validate that approved AI tools remain inside documented boundaries and CUI flows.

- All Personnel — complete AI acceptable-use training before access; report suspected CUI disclosure to a model within 1 hour.

# 3. AI Asset Inventory & Data Flow

No AI tool may be used until inventoried. The inventory is a controlled artifact reviewed monthly and is a required input to the System Security Plan (SSP).

- Recorded per tool: vendor, hosting region, model provider and subprocessors, authentication method, data retention and training-use terms, FedRAMP status, CUI authorization (Yes/No), business owner.

- Data flow diagrams must show every path where prompts, files, code, or telemetry leave the enclave boundary.

- Tools processing CUI must be FedRAMP Moderate (or equivalent) with a DFARS 252.204-7012 flowdown and cloud-incident-reporting commitment; commercial consumer tiers are prohibited for CUI.

- Unapproved AI endpoints are blocked at the egress proxy and via endpoint application control; discovery scans run weekly.

# 4. Risk Assessment Methodology

Risks are scored using NIST SP 800-30 likelihood × impact on a 5×5 matrix. Impact considers CUI confidentiality first, then mission integrity and availability.

- Likelihood: 1 Rare, 2 Unlikely, 3 Possible, 4 Likely, 5 Almost Certain.

- Impact: 1 Negligible, 3 Moderate (limited internal harm), 5 Severe (CUI spillage, contract loss, DoD reporting obligation).

- Risk score = L × I. Treatment thresholds: 1–6 Low (accept/monitor), 8–12 Moderate (mitigate within 90 days), 15–25 High (mitigate within 30 days or prohibit the use case).

- Assessments are re-run on new tool onboarding, model or terms-of-service change, incident, and at minimum annually.

- Unmitigated Moderate/High risks become POA&M items with milestones, owners, and completion dates.

# 5. AI Risk Register

Inherent (pre-treatment) risk scores. Residual scores and POA&M linkage are maintained in the live register by the ISSM.

| ID | Risk | Description | 800-171 | Score | Rating |
| --- | --- | --- | --- | --- | --- |
| AI-R01 | CUI disclosure via prompt | Personnel paste CUI into a public GenAI assistant, exporting it outside the assessment boundary. | 3.1.3, 3.13.1, 3.8.3 | 4x5=20 | High |
| AI-R02 | Shadow AI adoption | Unapproved AI SaaS or browser extensions introduced without review or contract flowdown. | 3.4.6, 3.4.8, 3.12.3 | 4x4=16 | High |
| AI-R03 | Vendor training on customer data | Model provider or subprocessor retains prompts for training, defeating retention and residency requirements. | 3.1.20, 3.13.2 | 3x5=15 | High |
| AI-R04 | Insecure AI-generated code | Copilot output introduces injection flaws, weak crypto, or vulnerable dependencies into production. | 3.14.1, 3.14.2, 3.4.1 | 4x4=16 | High |
| AI-R05 | Prompt injection / RAG poisoning | Untrusted content in documents or web pages manipulates an agent into exfiltrating or corrupting data. | 3.13.4, 3.14.6, 3.1.5 | 3x4=12 | Moderate |
| AI-R06 | Over-reliance on hallucinated output | Inaccurate model output enters engineering analyses, compliance artifacts, or customer deliverables. | 3.14.1, 3.12.1 | 4x3=12 | Moderate |
| AI-R07 | Credential and API key exposure | Keys embedded in prompts, notebooks, or repos grant unauthorized model and data access. | 3.5.2, 3.5.10, 3.1.1 | 3x5=15 | High |
| AI-R08 | Insufficient AI audit evidence | Absent prompt/response logging prevents incident scoping and assessment evidence. | 3.3.1, 3.3.2, 3.3.5 | 3x3=9 | Moderate |
| AI-R09 | Export-control violation | ITAR/EAR technical data processed by a model with foreign-person access or offshore hosting. | 3.1.3, 3.13.1 | 2x5=10 | Moderate |
| AI-R10 | Availability dependence on AI vendor | Workflow disruption from vendor outage, deprecation, or abrupt model behavior change. | 3.6.1, 3.4.1 | 3x2=6 | Low |

## 5.1 Risk Treatment Plan

| ID | Risk | Treatment / mitigating actions |
| --- | --- | --- |
| AI-R01 | CUI disclosure via prompt | Egress allowlist, DLP prompt inspection, CUI-authorized tool only, mandatory training, quarterly attestation. |
| AI-R02 | Shadow AI adoption | Application allowlisting, weekly CASB/proxy discovery, fast-path review board to reduce workaround incentive. |
| AI-R03 | Vendor training on customer data | Contractual no-training and zero-retention terms, FedRAMP Moderate baseline, annual vendor re-verification. |
| AI-R04 | Insecure AI-generated code | Mandatory SAST/SCA gates, human code review, secure-coding training for copilot users. |
| AI-R05 | Prompt injection / RAG poisoning | Least-privilege tool scopes, no autonomous write actions on CUI stores, content provenance filtering, output monitoring. |
| AI-R06 | Over-reliance on hallucinated output | Human-in-the-loop review requirement, citation verification, prohibition on AI-authored compliance evidence. |
| AI-R07 | Credential and API key exposure | Secrets manager, 90-day rotation, pre-commit secret scanning, per-service scoped keys. |
| AI-R08 | Insufficient AI audit evidence | Enable enterprise audit logging, forward to SIEM, define retention aligned to the audit standard. |
| AI-R09 | Export-control violation | US-person-only, US-region hosting attestation; export control officer sign-off before authorization. |
| AI-R10 | Availability dependence on AI vendor | Documented manual fallback, pinned model versions where offered, change-notification monitoring. |

# 6. Control Implementation for AI

Existing 800-171 controls are extended — not duplicated — to cover model interactions.

- Access Control (3.1): AI tools authorized for CUI are behind SSO with MFA and role-scoped access; no shared or personal accounts; session data confined to the enclave.

- Awareness & Training (3.2): annual AI acceptable-use module covering prompt hygiene, marking, hallucination risk, and reporting; role-based training for developers using copilots.

- Audit & Accountability (3.3): prompt/response logging for CUI-authorized tools, retained per the audit retention standard and reviewed for anomalous data volume.

- Configuration Management (3.4): AI features disabled by default in approved SaaS; enablement follows change control with documented security impact analysis.

- Identification & Authentication (3.5): API keys stored in the secrets manager, rotated at least every 90 days, never embedded in prompts, notebooks, or repositories.

- Incident Response (3.6): AI disclosure scenarios embedded in the IR plan and exercised annually; 72-hour DoD reporting path preserved for CUI incidents.

- Media Protection (3.8): model outputs derived from CUI inherit CUI marking and handling; exports restricted to approved repositories.

- System & Communications Protection (3.13): TLS-enforced egress via proxy allowlist; DLP inspection of prompts for CUI indicators and marking strings.

- System & Information Integrity (3.14): model outputs used in code, engineering, or contract deliverables require documented human review before release.

# 7. Acceptable Use Rules for Generative AI

- Never paste CUI, ITAR/EAR technical data, export-controlled drawings, or contract deliverables into a tool not explicitly CUI-authorized in the inventory.

- Treat every prompt as potentially retained and human-reviewed by the vendor unless contract terms prove otherwise.

- AI-generated code must pass SAST, dependency scanning, and license review before merge; a human engineer owns the commit.

- AI output may inform but never solely determine security decisions, personnel actions, or contractual representations.

- Disclose material AI assistance in deliverables where the contract or customer requires it.

- Consumer accounts, personal devices, and unmanaged browser extensions are prohibited for any company work.

# 8. Monitoring, Metrics & Continuous Improvement

- Monthly: shadow-AI discovery report, egress allowlist deltas, DLP prompt-block counts.

- Quarterly: risk register review with the AI Review Board; residual risk briefed to the Senior Accountable Official.

- Annually: full reassessment, tabletop exercise including an AI CUI-disclosure scenario, and plan revision.

- Key metrics: % AI tools inventoried, % personnel trained, mean time to detect unapproved AI use, count of DLP prompt blocks, open AI POA&M items past due.

# 9. AI Incident Response

- Detect — DLP alert, user report, egress anomaly, or vendor notification.

- Contain — revoke tokens, disable the integration, block the endpoint, preserve prompt/response logs.

- Assess — determine whether CUI was involved; if yes, activate the DFARS 252.204-7012 72-hour reporting path to DIBNet.

- Eradicate & Recover — remove data via vendor deletion request, obtain written confirmation, re-baseline affected accounts.

- Learn — root-cause analysis, register update, control change, and targeted retraining within 30 days.

# 10. Approval

By signing below, the undersigned accept the residual risk described in this plan and commit to the stated control implementations and review cadence.

| Senior Accountable Official | ISSM | Contracts / Export Control |
| --- | --- | --- |
| Name / Signature / Date | Name / Signature / Date | Name / Signature / Date |